## Slide 1: How Can You Choose THE BEST Delivery Method?

## Slide 2: The Path to Success

## Slide 3: “It is Simple… But Not Easy”
Jocko Willink

## Slide 4
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 5: “You cannot predict… But you can prepare”
Jim Collins

## Slide 6: Principles
Use a Discovery Mind Set
Discipline and Diligence
Set Expectations

## Slide 7
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 8
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 9
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 10
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 11
Safety
Staff, Student, and Community Safety
Quality
Facility protection
Number of Trades
Utility damages
Construction Operation
Access
Campus Security
Fencing
Project Complexity
Utilities
Project Size
Finishes
Unforeseen Work
Exposure to extra work
Structural damage
Path of travel
Daily classes
Distractions
Existing Campus Impact
Noise
Educational Impact
Testing
Utility Interruptions
Power
Water, Sewer Strom Drain
Low Voltage Systems – Data, Fire Alarm, Clock , PA
Fire Sprinklers
Time
Phasing
District Staff Availability
Preconstruction
Material Lead Times
Time constraints for school function
Time of day or night
Breaks – Summer, winter, Spring
Use of areas
Student relocation
Meetings
Coordination
Scope and drawing review
Conflict resolution
Door frames
Steel and deck
Electrical equipment
HVAC Equipment
Metal Roofing
Glass and Window systems
Skylights
Duration
Start of school
End of School
Summer break
Cost
Market
Contractor capacity
Value Engineering
District Staff Expertise
In house hiring
Outside consultant
Dollar Amount
Budget for project
Amount to be put in place per schedule
Initial and Final Cost
Potential for change order
Bid Period
Time for trades to review
Time of year
Material Availability
Rebid Requirements
Granularity of bid results and information
Funds available
Alternates

## Slide 12
Quality
Facility Operational Impact
Project Complexity
Unforeseen Work
Trades available
Time
Phasing
Staff Availability
Material Lead Times
Project Duration
Cost
District Staff Expertise
Budget Amount
Initial and Final Cost
Market
Safety
Staff, Client, & Community Safety
Facility Security
Utility Interruptions
Code requirements

## Slide 13: Who has a “Go To” delivery method?

## Slide 14: The Challenge for today?

## Slide 15: Sample Projects

## Slide 16: Prioritizing

## Slide 17: Report

## Slide 18: Questions

## Slide 19: Principles to Remember
Delivery Methods are Tools Not Solutions
Use a Discovery Mind Set – Desire to learn about the project
Discipline & Diligence – Dig and Solve the Unique Problem
Set Realistic Expectations – There will always be challenges

## Slide 20: Challenge Yourself
Accept that there is never a “perfect” answer. Be prepared to adapt
Believe that the facts lead you to discover the BEST answer
Use Safety, Quality, Time, & Cost to prioritize

## Slide 21: What one thing will you change starting next week?